**Vital Meeting (01/05/15)**

**Required changes:**

1. Make patient name larger.

Done.

1. Move DX to the top (next to patient).

Done.

1. Allow to edit patient information for existing note (note screen).
2. Make sure patient information stays with note. When editing patient information, it should not effect previous notes.

In progress…

1. Make sure teraphist is saving with note.
2. Display DXs and DX name (Initial note) on Dashboard table.
3. Add modality or other exercises issue.
4. Location should be empty when creating new/today’s note.
5. Add note date on patient screen.

Deprecated – changing patient information will be on note screen inselft (inline editing).

1. Add “Patient information as of |Date|” to patient screen.
2. Add medicare flag to patient information on note screen.
3. Change title of WC section to (Work Condition Program Performance).
4. Add admin users to allow report view.
5. Add report tab:

Bill Report:

Date: from |Date| to |Date|

Location: |All/Locations |v|

Patient: |All/Patients|v|

Case#: |All/Cases|v|

|View Report| button.

1. Smoke test whole application.